# Minutes of the Meeting

Date: July 23, 2024						Location: In Person meeting
Present: Ahana Srivastava, Aditya Vashishat, Kedar Dash, Khushboo Chaurasiya, Neeraj Bora and Rocky
____________________________________________________________________________
The action points are listed below with details

| S. No. | Discussion Details/ Task Details | Expected Date of Delivery |
| --- | --- | --- |
| 1 | A detailed discussion was done on Technical, Social and Economic Assessment. The schema for the same was shared. Form to be developed for the same under the product tab. | August 6, 2024 |
| 2 | Services Matrix (Value addisgnement for each question and their aggregation) for the product to be shared by DA |  |
| 3 | User rights management was discussed in details. The layout for the same will me shared. | August 6, 2024 |
| 4 | "My TAPRISE" page layout to be developed for the Consultant and Technology Provider. | August 3, 2024 |
| 5 | Technology Provider and Consultant interaction flow chart/ sequence diagram to be shared | August 3, 2024 |
| 6 | Content for various pages (Testimonials, Partnership, Services and Sub-services, Get Involved, etc.) to be shared by DA |  |
| 7 | Privacy Policy, Terms and Conditions, Disclaimer, FAQs and Cookies Policy page to be developed | Done |
| 8 | User related sensitive information to be encrypted during the development process |  |
| 9 | All pages to be optimised keeping Search Engine Optimization (SEO) in view |  |